ADAPTIVE IRAC

Free, login-free exam practice grounded only in the student's own course materials

PRD v2 (Tier B) + Technical Spec + Build Plan + Answer-Structure method

No Supabase / no login / free to user · in-memory (nothing stored) · US$5 model-spend cap per session · BYO-key option

Prepared for Raymond · 8 June 2026

Adaptive IRAC — Product Requirements (PRD)

Working title: Adaptive IRAC (brand TBD). Status: v2 spec (Tier B / no-login). Owner: Raymond. Date: 8 June 2026.

Harness: Inherits C:\Users\Ivy\RayTasks\Projects\Harness.md. Stack tier: B (KV-only, no Supabase, no Auth, no Stripe). Honour the Tier-B trims (§2.0): skip migrations, recovery crons, admin dashboard, per-user DB. Where this PRD and the harness conflict, harness operating principles (§1) win.

v2 change: simplified from the original Tier A design. No accounts, no database, free to the user, results display on screen. The student's materials are processed in memory and discarded — nothing about them is stored on our servers. The generation + verification engine is unchanged; everything else is trimmed.

---

1. One-line product

A free, login-free web app that turns a law student's own course materials into instant exam practice: it generates realistic hypotheticals and essays, produces model IRAC answers and feedback, and cites only from the materials the student uploaded, every citation verified and pinpointed — so nothing is hallucinated and nothing falls outside the syllabus. Results display on screen; the student can download/print them.

2. Problem & why now

Law exams are issue-spotting + IRAC application under time pressure; realistic practice is scarce because making questions and model answers needs an expert.

Generic AI is distrusted and dangerous for law — it hallucinates citations and cites out-of-jurisdiction/out-of-syllabus cases (an Australian solicitor has been sanctioned; courts have AI practice notes). Students are penalised for citing outside their course.

The wedge: an engine whose answers are grounded in, and provably restricted to, the student's uploaded corpus, every citation pinpointed — or it declines. Login-free and free-to-use removes every barrier to trying it.

3. Goals & non-goals

Goals (MVP)

No sign-up. Student uploads materials for one subject → gets generated questions, grounded model IRAC answers, and feedback on their own attempts — all in one session.

Citation integrity: every authority in any output is in the student's uploaded corpus, verified, pinpointed; ungroundable output is rejected, never fabricated.

Free to the user, with a hard US$5 model-spend cap per session (operator-funded), plus an optional bring-your-own-API-key path for unlimited use at no cost to us.

Responsive web; Australia-first; results on screen + downloadable/printable.

Non-goals (MVP)

No accounts, no database, no payments, no server-side storage of user materials or work.

No cross-device sync; no long-term progress history beyond the current device's browser.

Not legal advice; not a web-research tool; we do not host/redistribute course materials.

4. Users & JTBD

Primary: law/PLT students, exam-prepping, cost-sensitive, want zero-friction practice they can trust to stay inside their syllabus.

JTBD: "Generate realistic practice and a model IRAC answer from *my* materials, citing only what my course allows, right now, without signing up or paying."

5. Domain concepts (session-scoped; nothing persisted server-side)

Subject (session): the course being practised; holds the uploaded corpus + the citation allow-list, for this session only.

Source: an uploaded file (case / statute / slides / notes), parsed to text with page/slide locations, held in memory / browser.

Authority (allow-list): citable items extracted from sources (case, statute section, course concept) with the exact corpus location(s) they appear — the allow-list the verifier enforces.

Question / Model answer / Attempt / Feedback / Exam session: as before, but all session/browser-scoped.

6. Functional requirements (MVP)

6.1 Start (no login)

Land → "Start practising" immediately. A subject is created in the browser; an opaque session id (httpOnly cookie) is issued server-side for spend metering only.

Optional: paste your own API key (stored only in your browser) to bypass the shared cap.

6.2 Corpus ingestion (in-memory)

Upload Sources (PDF/DOCX/PPTX/TXT/MD), multi-file. Parsed server-side in memory (or in-browser where feasible), text + page/slide map returned to the browser; originals are not stored on our servers.

Classify each source (case/statute/slides/notes); user can correct.

Extract authorities → build the per-subject allow-list with locations/pinpoints; show it for the student to review/confirm. The corpus + allow-list are cached in localStorage so the student needn't re-upload on that device.

6.3 Question generation

Generate hypotheticals (facts raising multiple taught issues) and essays (contention propositions); controls for topic/difficulty/length; regenerate; kept in localStorage.

6.4 Model answers (grounded + verified) — unchanged core

IRAC for hypos (Issue/Rule/Application/Conclusion + counter-arguments + reasoned conclusion); contention→both sides→preferred for essays.

Every authority must be on the session allow-list, pinpointed, click-to-source. Ungroundable authority ⇒ reject + regenerate from clean context; after the attempt cap, show "couldn't ground this from your materials" — never fabricate.

6.5 Practice & feedback

Distraction-light attempt editor (live word count, optional timer). Feedback: issues spotted/missed vs the model answer, IRAC structure, authority use (flag any out-of-corpus citation), application depth, rubric score, 3 actions. References only the allow-list.

6.6 Exam simulation + light progress

Timed sessions (word/time budgeting, our typing-speed model). Progress is single-device (localStorage): topics practised this device, weakest IRAC limb, most-missed issues; an in-session "practise your weak area" nudge. No cross-device history.

6.7 Keep your results

Download/print model answers and feedback (PDF/MD). Nothing is stored for them server-side.

6.8 Cost guard (the new core operational requirement)

Hard US$5 model-spend cap per session. The server meters actual token cost per session (Upstash) and blocks further generation once the cap is reached, with a clear message and the BYO-key option.

Backstops: per-IP session/spend limits; a global daily operator budget kill-switch (when exhausted, the shared free tier pauses and only BYO-key works); fail-closed if the meter is unavailable.

BYO-key calls don't count against the $5 cap or the global budget and cost us nothing.

7. Grounding engine (the moat) — unchanged behaviour, DB-free

Allow-list per session, user-confirmed; no generation against an empty/unconfirmed allow-list.

Retrieval without a vector DB. For a single subject the corpus is small; use whole-corpus-in-context when it fits a token budget, else in-browser keyword retrieval that selects the relevant passages to send to the server. No embeddings service, no vector store.

Post-processing verification (non-negotiable, harness §11/§11.2). Deterministic verifier checks every authority token against the session allow-list (citation-whitelist gate) + IRAC/essay structure gate + out-of-jurisdiction gate + pinpoint-binding gate.

Fail handling. Structural failure → small-model envelope repair; content failure (wrong/extra authority) → reject + regenerate from clean context (never patch); attempt cap → graceful "insufficient grounding" state.

No AI-mentions in user copy (drift-tested). Keys server-side; prompt caching; cache deterministic inputs.

8. Non-functional

Privacy/IP (improved): materials processed in memory and discarded; never stored server-side; never logged; never used to train shared models. This is a headline trust feature.

Cost (§6.8): the $5/session cap + global daily budget keep operator spend bounded; cheap/small models by default; output-token caps; aggressive caching.

Fail-closed (harness §6.4): rate limiter and spend-meter block when unconfigured/unavailable in prod.

Performance: streamed generation; first token < 3s; ingestion shows progress.

Accessibility: WCAG AA; keyboard-first editor.

Data residency: Vercel syd1.

9. UX / screens (responsive; harness §14.0 consumer/educational model)

Landing: hero (one-sentence value + "Start free, no sign-up") → what's inside (3–4 cards) → live preview (a sample question + grounded model answer from a small cleared demo corpus we own) → 3-step how-it-works → closing CTA → footer. No fabricated testimonials.

App (single flow, no account): Upload/Corpus → Authorities (confirm allow-list) → Practice (generate → write → model answer → feedback) → Exam (timed) → "Download my results". A persistent, friendly usage meter ("free session: $1.20 / $5 used") and the BYO-key affordance.

Design system: small primitives, centralised tokens; verify on 375×812 (§14.5).

10. Analytics & metrics (no DB → client GA4 only, PII-safe)

GA4 events (no PII, no materials content): start → upload → allow-list confirmed → question generated → model answer shown → attempt → feedback → download → cap-hit / BYO-key-added.

North-star: weekly sessions reaching "first grounded model answer". Trust metric: verified-citation pass rate (>99%). Cost metric: avg \$/session and % sessions hitting the cap. Funnel: start → first model answer.

11. Legal / IP / academic integrity

Not legal advice (disclaimer). Privacy/IP: in-memory, discarded, never stored/shared/trained-on; the student uploads for private study; ToS puts upload-rights responsibility on the user (still worth a brief legal sanity check). Academic integrity: a practice/study tool; integrity notice; don't write answers to live assessments. AI honesty: verified citations only; honest "couldn't ground this" states.

12. Out of scope (MVP) → future "Pro" (re-introduces Tier A)

Accounts, cross-device sync, saved long-term progress/adaptivity, subscriptions, institutional B2B — all deferred to a later Pro tier that bolts Supabase + Auth + Stripe onto the *same* engine with no rework. This MVP is Phase 0 of the same product, built to validate demand at near-zero operating cost.

13. Open questions

Brand/domain. · Default model + output caps to make \$5 stretch sensibly (how many full answers ≈ \$5?). · BYO-key: which providers (Anthropic only v1?). · Demo corpus for the landing preview (small, cleared, owned by us). · Max corpus size we accept before forcing keyword-retrieval mode. · Session length / cookie TTL and per-IP limits.

Adaptive IRAC — Technical Spec (v2, Tier B / no-login)

Inherits Harness.md. Tier B (KV-only, no Supabase, no Auth, no Stripe). This is the "how"; PRODUCT_REQUIREMENTS.md is the "what".

0. Where the domain knowledge comes from (read this first)

This is the most important design point and the answer to "where's the admin-law knowledgebase?": there isn't one, by design. Three distinct kinds of knowledge, three different homes:

Substantive legal authority (the actual cases, statutes, ratios for merits review / judicial review, etc.) — comes 100% from the student's uploaded corpus, at runtime. We ship none of it. This is the entire point and the moat: the tool is subject-agnostic and cannot hallucinate or go outside the syllabus, because it only knows what the student uploaded. Shipping an admin-law knowledgebase would *break* the model (it would tempt the generator to cite things the student's course didn't teach).

**Answer *method* / structure (what IRAC is; the merits-review two-issue shape; the JR grounds order; the essay contention→both-sides→preferred method; citation/pinpoint formats) — this is subject-general method, not subject-specific law, so it is shipped**, in KNOWLEDGE/ and baked into the generation prompt templates (lib/generation/prompts). It tells the engine *how to write an answer*, never *what the law is*.

Subject-specific issue/ground taxonomy (e.g. "JR grounds = without authority, improper purpose, …") — derived from the uploaded corpus, not shipped. When a student uploads their notes/structure document, the ingestion step extracts the issue/ground taxonomy the same way it extracts authorities. Optionally, the UI offers user-selectable answer-structure templates (IRAC hypothetical / essay / merits-review) as a convenience, but the substantive grounds always come from the corpus.

So: method = in the repo (`KNOWLEDGE/` + prompts); law = in the user's upload; issue taxonomy = extracted from the upload. KNOWLEDGE/ contains answer-structures.md (the method) and domain.md (worked admin-law examples *illustrating* the method, clearly labelled as examples, never used as a source of citable authority).

1. Stack (harness §2.0 Tier B)

Framework: Next.js (App Router) + TypeScript strict, mostly client for the workspace; Zod at every IO boundary.

Hosting: Vercel Pro, region syd1. (Pro for 300s function duration on long generations.)

State: browser `localStorage` only (corpus text, allow-list, generated questions/answers/attempts, single-device progress). No database. No accounts.

KV (the only server state): Upstash Redis — used solely for the cost meter and rate limiting (fail-closed §6.4). Keys: spend:{sessionId} (TTL 24h), ip:{ip} (per-IP limits), budget:global:{YYYY-MM-DD} (daily operator budget). No user content ever in KV.

AI: Anthropic Claude API, server-side only; default a cost-efficient model, small model for classification/repair; prompt caching on the stable system prompt; app-level cache on deterministic inputs. Optional BYO key (user's key, from their browser, used per request, never logged/stored).

Email: Resend only if we add operator budget alerts (optional). Analytics: GA4 client-side, PII-safe (no DB events table — Tier B trim).

Trims taken (§2.0): no Supabase, no migrations, no RLS, no recovery crons, no admin dashboard, no Stripe, no per-user DEK (because we store nothing server-side).

2. Module layout (harness §3.1)

lib/

ingestion/     # parse (pdf/docx/pptx), classify, chunk, page/slide map — in-memory

authorities/   # citation/section extraction, allow-list build, pinpoint index, issue-taxonomy extraction

retrieval/     # whole-corpus-in-context budgeter + in-browser keyword retrieval (BM25-lite). NO vector DB.

generation/    # runner (retry/backoff, fresh-context retries), prompts (the method, from KNOWLEDGE/), models

verification/  # citation-allowlist gate, IRAC/essay-structure gate, jurisdiction gate, pinpoint binding

feedback/      # mark attempt vs model-answer issue set + rubric

exam/          # timed-session + word-budget logic (pure; injectable clock)

cost/          # token→USD pricing, per-session/per-IP/global budget meter (Upstash), fail-closed guard

byokey/        # optional user API key handling (client-held; never persisted server-side)

schemas/       # Zod schemas — single definition of every IO shape

storage/       # localStorage adapters (typed) + export/print

components/ ui/ + <feature>/

scripts/         # named scripts for any dynamic task (§6.8)

KNOWLEDGE/       # answer-structures.md (method) + domain.md (illustrative examples only)

3. "Data model" (no DB — localStorage shapes + KV keys)

localStorage (typed via Zod, versioned key e.g. `airac.v1.subject`): Subject { name, jurisdiction, examFormat }, Source[] { filename, kind, text, pageMap }, Authority[] (the allow-list, with locations), IssueTaxonomy, Question[], ModelAnswer[] (with citations+verification), Attempt[], Feedback[], Progress (single-device). Provide an export/import JSON so a student can move devices manually.

Upstash KV (server, no user content): spend:{sessionId} USD cents (TTL 24h); ip:{ip} counters; budget:global:{date}.

Cookie: opaque httpOnly sessionId for spend metering only (not identity, not tracking).

4. Key API routes (stateless; Zod-validated; rate-limited; AI key server-side)

POST /api/parse — multipart upload → returns parsed text + page/slide map + draft classification + extracted authorities/issue-taxonomy. No storage; in-memory; discarded after response.

POST /api/generate/question — { subjectMeta, allowlist, selectedContext, type, topic, difficulty } → streamed question. (Context selected client-side via retrieval, or whole-corpus if within budget.)

POST /api/generate/answer — { question, allowlist, context } → grounded model answer; runs the verification gate; never returns an unverified answer.

POST /api/feedback — { question, modelAnswerIssueSet, attemptText, allowlist } → structured feedback.

All four: cost guard first (check spend:{sessionId} + global budget; block at \$5 or budget exhaustion unless BYO-key), then meter actual usage after the call. BYO-key requests skip the shared meter.

No webhooks, no auth routes, no DB routes.

5. Generation + verification pipeline (harness §11) — unchanged crown jewel

question (+ allowed context from corpus)

→ COST GUARD (session<$5 & global budget ok, or BYO-key)  ← Tier-B addition; fail-closed

→ generate (default model; system prompt = method from KNOWLEDGE + HARD-NO: cite only provided authorities)

→ VERIFY (deterministic, in-session):

gate1 structure (IRAC labels / contention-both-sides-preferred)

gate2 citation-allowlist (every authority token ∈ session allow-list)   ← core

gate3 jurisdiction (no out-of-jurisdiction/extraneous case)

gate4 pinpoint-binding (every citation resolves to a corpus location)

→ pass → render (citations click-to-source) + meter usage

→ fail(structural) → small-model envelope repair → re-verify

→ fail(content)    → regenerate from CLEAN context, attempt cap N=3

→ exhausted → "insufficient grounding from your materials" (never fabricate)

Retrieval: lib/retrieval first tries whole-corpus-in-context if tokens ≤ budget; else BM25-lite keyword selection in the browser, sending only selected passages. No embeddings, no vector DB.

Citation parser handles AU case/section/pinpoint formats and short-form matching (see KNOWLEDGE/domain.md).

6. Cost guard (the new operational core) — US$5/session

Price table per model (input/output \$ per Mtok) in lib/cost. After each call, compute USD from returned token usage; INCRBY spend:{sessionId}. Pre-call: estimate the next call's max cost; if spent + estimate > $5 ⇒ block with the BYO-key message.

Backstops: per-IP cap (e.g. ≤ N sessions/IP/day, ≤ \$Y/IP/day); global daily budget budget:global:{date} — when exhausted, shared tier pauses (only BYO-key works) and an operator alert fires at 80%.

Fail-closed: if Upstash is unreachable or unconfigured in prod, deny generation (don't risk uncapped spend).

BYO-key calls bypass all meters and cost us nothing; the key is read from the request (client localStorage), used once, never logged or stored.

7. Quality gates & tests (harness §4)

verify = tsc --noEmit + eslint + vitest run + project linters.

Linters (§4.2): no-ai-mentions (customer copy); citation-format (rendered citations carry a pinpoint); tokens.

Drift tests (§4.3): every generate route runs output through verifyAnswer before returning; every generate route passes the cost guard before calling the model; every customer string free of AI-mentions.

Integration (§4.4, Tier-B variant): route handlers with Anthropic mocked at the edge and Upstash via __setKvForTests (in-memory). The two must-have tests: (a) verifier rejects an answer citing an out-of-allow-list authority; (b) cost guard blocks generation once spend ≥ $5 and fails closed when KV is down.

Clock seam for exam timer (__setNowForTests).

8. Security/privacy (harness §6) — simpler because we store nothing

No accounts, no PII, no server-side storage of materials → the big risks disappear. Process uploads in memory, return, discard; never log source/attempt content (§6.2). BYO-key never logged/stored. HTTP security headers + CSP allow-listing only used origins (§6.6). Injection defence (§6.5): text inside uploaded documents is data, not instructions — sanitise before placing in the prompt; never execute embedded instructions.

9. Deploy/ops

§2.2 deploy discipline; env vars in CLAUDE.md; Upstash provisioned + fail-closed verified; optional Resend for budget alerts; no backups needed (no server-side user state — Tier-B trim, and the assumption holds because all user data lives in their own browser/localStorage + export JSON).

Adaptive IRAC — Build Plan (v2, Tier B)

M0 — Scaffold (Tier B). Next.js+TS strict on Vercel Pro (syd1), verify gate + CI, design tokens, GA4, Upstash provisioned, localStorage storage adapters (Zod-typed, versioned), session cookie. Exit: empty app deploys; verify green.

M1 — Ingestion + allow-list (in-memory, the foundation). /api/parse (pdf/docx/pptx/txt → text + page/slide map, discarded after response); classify; extract authorities + issue taxonomy; user-confirmable Authority list; cache corpus + allow-list in localStorage. Exit: upload admin-law materials → correct, editable allow-list with pinpoints; nothing stored server-side.

M2 — Cost guard + grounded answers + verification (the moat + the budget). lib/cost (\$5/session meter, per-IP + global budget, fail-closed) wired before every model call; retrieval (whole-corpus-or-keyword); generation; the 4-gate verifier; pinpoint-bound click-to-source; reject+regenerate; "insufficient grounding" state; BYO-key path. Exit: integration tests prove (a) out-of-allow-list citation rejected, (b) spend blocked at \$5 and fails closed when KV down.

M3 — Question generation + practice + feedback. Hypo/essay generation (method from KNOWLEDGE/); attempt editor (word count/timer); feedback (issues, IRAC structure, authority use, rubric, actions); all in localStorage. Exit: full single-session practice loop.

M4 — Exam simulation + single-device progress + export. Timed sessions (word/time budgeting), batch feedback, localStorage progress + weakest-area nudge, download/print results, export/import JSON. Exit: timed mock exam end-to-end; results downloadable.

M5 — Landing + launch hardening. Landing (§14 consumer model) with a small cleared demo-corpus preview; usage meter UI + BYO-key affordance; rate limits + security headers; mobile pass; legal/IP + academic-integrity notices. Exit: launch gates met; runs at near-zero operator cost.

Post-MVP "Pro" (re-introduces Tier A): accounts, cross-device sync, saved progress/adaptivity, subscriptions, institutional B2B — bolt Supabase+Auth+Stripe onto the *same* engine.

Answer structures — the METHOD the generator follows

Scope: this file is *method*, not law. It tells the generator how to shape an answer. It contains no citable authority — every case/statute in a real answer must come from the student's uploaded corpus and pass lib/verification. Admin law is used only to *illustrate* the shapes. The engine is subject-agnostic; for non-law or other-subject use, the IRAC/essay shapes still apply, and any subject-specific issue taxonomy is taken from the uploaded corpus, not from here.

1. IRAC — hypothetical (problem) answers

Per issue/ground: Issue (one line) → Rule (ratio) (the legal test + the authority, *from the corpus*) → Application (apply to the facts; argue both ways; counter-argument; better view) → Conclusion. A full problem answer is ordered:

Jurisdiction / avenue (and any threshold/time points)

Remedies available

Standing

The grounds/issues (each in IRAC; argue for and against)

Breach / consequences (where the subject uses a two-stage analysis)

Strongest-ground comparative assessment (rank the grounds; which one is decisive and why) — placed before, or as part of, the conclusion

Conclusion

2. Essay answers

Contention stated up front → case for → case against (genuine, not strawman) → reasoned preferred position. Optional variant notes for differently-worded prompts. Every authority from the corpus; every proposition that needs support gets a pinpoint.

3. Two different review types the engine must distinguish (admin-law illustration)

The student's corpus determines which applies; the generator must keep them distinct because they ask different questions:

Judicial review (legality): "Was the decision lawful?" Court; grounds of review; cannot substitute the decision (quash/remit). Structure = the IRAC problem order above, with a grounds checklist *taken from the corpus* (e.g. without authority, improper purpose, relevant/irrelevant considerations, procedural fairness, jurisdictional fact, unreasonableness, etc.).

Merits review (correctness): "What is the correct or preferable decision?" Tribunal stands in the decision-maker's shoes; applies the *substantive statutory criteria*; can affirm/vary/substitute. Structure = two issues: (a) can the applicant apply? (jurisdiction + standing + time limit) and (b) prospects? (nature/function of the tribunal + apply the substantive criteria, arguing each limb both ways + remedies).

A combined problem may invite both — triage by what the client wants (a different outcome → merits review; an unlawful decision set aside / no merits-review right → judicial review), note the interplay, and keep the two analyses visibly separate.

4. Citation & pinpoint rendering (verifier contract)

Render each authority with its corpus location: e.g. Li (Sem 21 s9), s 19A(b), Notes p4, a case paragraph. Click-to-source back to the corpus chunk.

The verifier rejects any authority not in the session allow-list, any out-of-jurisdiction case, and any citation it cannot bind to a corpus location.

5. Generation prompt guidance (for `lib/generation/prompts`)

System prompt states the relevant shape above + the hard-no rule: "cite ONLY the authorities provided in the supplied corpus context; if you cannot support a point from the provided materials, say so — never introduce an outside case or statute."

Provide the selected corpus passages + the confirmed allow-list as the only permitted sources.

Keep tone exam-appropriate; no AI/meta mentions in output.